**Logging Report**

System : Bus Ticketing System

Developers: LEW WAI HOO\_Developer1, LIM RUI SONG\_Developer2,

LIM YELYN\_Developer3, LOW YONG KING\_Developer4

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Person | What did you do today?  [Progress] | Sprint Day |
| 14 November 2016 to  17 November 2016 | Developer1, Developer2, Developer3, Developer4 | Create User Stories with customer | 4 |
| 18 November 2016  to  19 November 2016 | Developer1, Developer2, Developer3, Developer4 | Discuss any changes of user Stories from customers | 2 |
| 20 November 2016 | Developer1, Developer2, Developer3, Developer4 | Select User Stories from Backlog | 1 |
| 21 November 2016 | Developer1 | Design Layout of Add Bus Schedule | 1 |
| 21 November 2016 | Developer2 | Design Layout of Ticking System | 1 |
| 21 November 2016 | Developer4 | Design Layout of Bus Maintenance | 1 |
| 22 November 2016 | Developer1 | Add function to all user interface and bus schedule table in database | 2 |
| 22 November 2016 | Developer2 | Retrieve the Bus Schedule details from database | 1 |
| 22 November 2016 | Developer4 | Create database and Add new bus details to database | 2 |
| 23 November 2016 | Developer2 | Display the available bus Schedule that customer selected | 1 |
| 24 November 2016 | Developer1 | Add bus schedule table in database | 2 |
| 24 November 2016 | Developer2 | Allow user to key in the quantity of passenger | 1 |
| 24 November 2016 | Developer4 | Add bus details to database and prompt message | 2 |
| 25 November 2016 | Developer2 | Demo to Customer | 1 |
| 26 November 2016 | Developer1 , Developer4 | Demo to Customer | 1 |
| 28 November 2016 | Developer3,Developer4 | Create Login database | 1 |
| 28 November 2016 | Developer3 | Create Staff and password database | 2 |
| 29 November 2016 | Developer3, Developer4 | Create Login User Interface and connect to the database | 1 |
| 30 November 2016 | Developer3 | Test Change password function | 1 |
| 30 November 2016 | Developer3, Developer4 | Test all functions of login | 2 |
| 1 December 2016 | Developer3 | Test Add function and Display meaningful message | 1 |
| 1 December 2016 | Developer3, Developer4 | Demo to Customer | 1 |
| 2 December 2016 | Developer3 | Demo to Customer | 1 |
| 6 December 2016 | Developer1 | Design the Bus Schedule view design for Retrieve | 2 |
| 6 December 2016 | Developer2 | Connect with database to retrieve bus schedule data | 3 |
| 6 December 2016 | Developer3 | Create Database | 1 |
| 6 December 2016 | Developer4 | Connect to bus Database | 1 |
| 7 December 2016 | Developer3 | Test database | 1 |
| 7 December 2016 | Developer4 | Test bus database | 1 |
| 8 December 2016 | Developer1 | Test function in design of bus schedule | 1 |
| 8 December 2016 | Developer3,Developer4 | Create UI with all the required field | 3 |
| 9 December 2016 | Developer1 | Search according to the category | 2 |
| 10 December 2016 | Developer4 | Search bus details | 1 |
| 12 December 2016 | Developer2 | Search according to the category | 3 |
| 12 December 2016 | Developer3 | Connect to Database and UI display the data that required | 2 |
| 12 December 2016 | Developer4 | Search bus details from the bus database by bus id | 4 |
| 14 December 2016 | Developer1 | Retrieve the data from database and display into specific field | 3 |
| 14 December 2016 | Developer3 | test retrieve function with by searching by staff's ID | 2 |
| 16 December 2016 | Developer2 | Allow user to edit some specific data only | 1 |
| 16 December 2016 | Developer3 | confirms retrieve function works | 1 |
| 17 December 2016 | Developer1 | update the database once user changed the details | 1 |
| 17 December 2016 | Developer2 | Analysis user stories “ Add Payment” | 1 |
| 17 December 2016 | Developer3 | Analysis user stories “ Update staff records with latest details” | 1 |
| 17 December 2016 | Developer4 | Analysis user stories “Update bus details” | 1 |
| 19 December 2016 | Developer1 | Test Update function | 1 |
| 19 December 2016 | Developer2 | Coding for designing payment UI | 1 |
| 19 December 2016 | Developer3 | Create Database | 1 |
| 19 December 2016 | Developer4 | Connect to bus database | 1 |
| 20 December 2016 | Developer1 | Retrieve Bus Details rejected by customer | 1 |
| 20 December 2016 | Developer2 | Code to Retrieve data from ticketing | 1 |
| 20 December 2016 | Developer3 | Coding for designing UI | 1 |
| 20 December 2016 | Developer4 | Code to create update bus UI | 1 |
| 21 December 2016 | Developer1 | Code to design bus schedule UI | 1 |
| 21 December 2016 | Developer2 | Test Retrieve ticketing function | 1 |
| 21 December 2016 | Developer3 | Test to connect to database | 2 |
| 21 December 2016 | Developer4 | Test update bus | 1 |
| 22 December 2016 | Developer1 | Connect with database to retrieve the data from bus schedule database | 2 |
| 22 December 2016 | Developer2 | Code let user to select the payment type | 1 |
| 22 December 2016 | Developer3 | Test Update functions with latest staff details | 3 |
| 22 December 2016 | Developer4 | Code Search bus details | 1 |
| 23 December 2016 | Developer2 | Code to calculate the total amount to pay | 2 |
| 23 December 2016 | Developer4 | Test prompt out message | 2 |
| 24 December 2016 | Developer1 | Demo to customer | 1 |
| 25 December 2016 | Developer2, Developer3,  Developer4 | Demo to customer | 1 |