Logging Report

System : College Library System

Developers: LEW WAI HOO\_Developer1, LIM RUI SONG\_Developer2,

LIM YELYN\_Developer3, LOW YONG KING\_Developer4

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Person | What did you do today?  [Progress] | Sprint Day |
| 14 November 2016 to  18 November 2016 | Developer1, Developer2, Developer3, Developer4 | Create User Stories with customer | 5 |
| 19 November 2016  to  21 November 2016 | Developer1, Developer2, Developer3, Developer4 | Discuss any changes of user Stories from customers | 3 |
| 22 November 2016 | Developer1, Developer2, Developer3, Developer4 | Select User Stories from Backlog | 1 |
| 23 November 2016 | Developer1 | Design Layout of Library System | 2 |
| 23 November 2016 | Developer2 | Code function of Update Staff Details | 3 |
| 23 November 2016 | Developer3 | Code function of Return Book | 2 |
| 23 November 2016 | Developer4 | Code function of Add New Book | 2 |
| 24 November 2016 | Developer2 | Modify Database of Staff Table | 1 |
| 24 November 2016 | Developer3 | Modify Database of Book Borrow Table | 1 |
| 24 November 2016 | Developer4 | Modify Database of Book Table | 1 |
| 25 November 2016 | Developer1 | Show new layout designed to customer | 1 |
| 25 November 2016 | Developer3, Developer4 | Show their completed functions to customer | 1 |
| 26 November 2016 | Developer2 | Show Update function to customer | 1 |
| 28 November 2016 | Developer2 | Restart Coding of Update function | 2 |
| 30 November 2016 | Developer2 | Deliver Update function to Customer | 1 |
| 1 December 2016 | Developer1, Developer2, Developer3, Developer4 | Select the new stories from Backlog which start on 5 December 2016 | 2 |
| 3 December 2016 | Developer1, Developer2, Developer3, Developer4 | Prepare tools for coming task | 2 |