# **Retrospective Meeting Report – Sprint 1**

# Attendees

* LEW WAI HOO
* LIM RUI SONG
* LIM YELYN
* LOW YONG KING

# What We Did

* Completed Add Bus Schedule
* Completed Add Bus Ticketing
* Completed Add New Bus
* Completed Login with valid username and password
* Completed Add New Staff
* Review Meeting with customer.

# What Went Well

* Successfully completed planned user stories within the timeline
* Customer satisfied with most of the outcome.

# What Can Be Improved

* The time arrangement could be better such as some team members have nothing to do when they finished their job
* Team members should get more communicate with each other to discuss the progress.
* Team member should take more time in doing design and analysis more than coding to conduct a more comfortable layout to customers.
* Team members should be more active that sharing their idea on how to improve the progress.

# What We Should Not Do

* We should not put too much time on coding.
* We should not be shy when giving some idea to improve the progress.