# **Daily Scrum Meeting Report – Sprint 1**

## Date

* 21 November 2016

## Time box

* 5pm - 5.30pm (30min)

## Attendees

* LEW WAI HOO
* LIM RUI SONG
* LIM YELYN
* LOW YONG KING

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| LEW WAI HOO | - | Design the User Interface of Bus Schedule | - | - |
| LIM RUI SONG | - | Design the User Interface of Ticketing System | - | - |
| LIM YELYN | - | Help others members if any problems met by them | - | - |
| LOW YONG KING | - | Design the User Interface of Bus Maintenance | - | - |

## Date

* 22 November 2016

## Time box

* 6pm - 6.30pm (30min)

## Attendees

* LEW WAI HOO
* LIM RUI SONG
* LIM YELYN
* LOW YONG KING

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| LEW WAI HOO | Design the User Interface of Bus Schedule | Add function to all user interface and bus schedule table in database | Not familiar with Bus Schedule interface | Do more research on real system |
| LIM RUI SONG | Design the User Interface of Ticketing System | Design Layout of Ticking System | - | - |
| LIM YELYN | Help others members if any problems met by them | Help others members if any problems met by them | - | - |
| LOW YONG KING | Design the User Interface of Bus Maintenance | Create database and Add new bus details to database | Not Sure whether design as what customer need | Contact customer or see customer through online |

## Date

* 23 November 2016

## Time box

* 6pm - 6.30pm (30min)

## Attendees

* LEW WAI HOO
* LIM RUI SONG
* LIM YELYN
* LOW YONG KING

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| LEW WAI HOO | Add function to all user interface and bus schedule table in database | Add function to all user interface and bus schedule table in database | Certain function cannot work well | Find the solution through online or some forum |
| LIM RUI SONG | Design Layout of Ticking System | Display the available bus Schedule that customer selected | - | - |
| LIM YELYN | Help others members if any problems met by them | Help others members if any problems met by them | Hard to understand what others did | Get more communicate with each other |
| LOW YONG KING | Create database and Add new bus details to database | Create database and Add new bus details to database | Certain function cannot work well | Find the solution through online or some forum |

## Date

* 24 November 2016

## Time box

* 6pm - 6.30pm (30min)

## Attendees

* LEW WAI HOO
* LIM RUI SONG
* LIM YELYN
* LOW YONG KING

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| LEW WAI HOO | Add function to all user interface and bus schedule table in database | Add bus schedule table in database | - | - |
| LIM RUI SONG | Display the available bus Schedule that customer selected | Allow user to key in the quantity of passenger | Failed to get the details of bus schedule | Try to ask the question in the forum online |
| LIM YELYN | Help others members if any problems met by them | Help others members if any problems met by them | - | - |
| LOW YONG KING | Create database and Add new bus details to database | Add bus details to database and prompt message | - | - |

## Date

* 25 November 2016

## Time box

* 6pm - 6.30pm (30min)

## Attendees

* LEW WAI HOO
* LIM RUI SONG
* LIM YELYN
* LOW YONG KING

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| LEW WAI HOO | Add bus schedule table in database | Add bus schedule table in database | Database contains redundant data | Check the database execute command |
| LIM RUI SONG | Allow user to key in the quantity of passenger | Demo bus ticketing system to customer | - | - |
| LIM YELYN | Help others members if any problems met by them | Help others members if any problems met by them | - | - |
| LOW YONG KING | Add bus details to database and prompt message | Add bus details to database and prompt message | Message prompted out is different with what expected | Find out where it’s come from and change the coding the program. |

## Date

* 26 November 2016

## Time box

* 12 - 12.30pm (30min)

## Attendees

* LEW WAI HOO
* LIM RUI SONG
* LIM YELYN
* LOW YONG KING

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| LEW WAI HOO | Add bus schedule table in database | Demo the Bus Scheduling system to customer | - | - |
| LIM RUI SONG | Demo bus ticketing system to customer | - | - | - |
| LIM YELYN | Help others members if any problems met by them | - | - | - |
| LOW YONG KING | Add bus details to database and prompt message | Demo the bus maintenance system to customer | - | - |