# **Daily Scrum Meeting Report – Sprint 2 Week 1**

## Date

* 6 December 2016

## Time box

* 8 - 8.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Analysis user story “  Retrieve bus details” | Perform coding for task “connect to bus database” | - | - |
| Lew Wai Hoo | Analysis user story “  Retrieve the Bus Schedule Details” | Perform coding for task“ Design the bus schedule view design” | - | - |
| Lim Rui Song | Analysis user story “ Retrieve the Bus Schedule Details” | Perform coding for task“ Connect with database to retrieve the data from bus schedule database” | Not familiar with retrieve concept | Discuss with team member on the retrieve concept |
| Lim Yelyn | Analysis user story “  Retrieve staff records” | Perform coding for task“ create database” | - | - |

## Date

* 7 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding for task “connect to bus database” | Testing function for user story “ connect to bus database ” | Database not function | Discuss with team member on the database |
| Lew Wai Hoo | Perform coding for task“ Design the bus schedule view design” | Perform coding for task“ Design the bus schedule view design” | Design layout cannot align | Discuss with team member about layout alignment |
| Lim Rui Song | Perform coding for task“ Connect with database to retrieve the data from bus schedule database” | Perform coding for task“ Connect with database to retrieve the data from bus schedule database” | Having trouble during retrieve data | Using google search to search solution. |
| Lim Yelyn | Perform coding for task“ create database” | Testing function for user story “ create database ” | Database cannot add in data. | Discuss with team member about database problem |

## Date

* 8 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Testing function for user story “ connect to bus database ” | perform coding for task “ create user interface with the required field ” | - | - |
| Lew Wai Hoo | Perform coding for task“ Design the bus schedule view design” | Testing function for task“ Design the bus schedule view design ” | Button function cannot work well | Discuss with team member about the button. |
| Lim Rui Song | Perform coding for task“ Connect with database to retrieve the data from bus schedule database” | Perform coding for task“ Connect with database to retrieve the data from bus schedule database” | The database return null value | Discuss with team member about the button. |
| Lim Yelyn | Testing function for task“ create database ” | perform coding for task “ create UI with all the required field” | - | - |

## Date

* 9 December 2016

## Time box

* 8 - 8.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | perform coding for task “ create user interface with the required field ” | Testing function for task“ create user interface with the required field ” | Text field can’t validate the data | Search the solution from google |
| Lew Wai Hoo | Testing function for task“ Design the bus schedule view design ” | Perform coding for task “ make sure can be searched according to the category that selected ” | Faced unknown error compile message | Founded there are logic error and fixed it |
| Lim Rui Song | Perform coding for task“ Connect with database to retrieve the data from bus schedule database” | Testing function for task“ Connect with database to retrieve the data from bus schedule database ” | - | - |
| Lim Yelyn | perform coding for task “create UI with all the required field” | perform coding for task “create UI with all the required field” | Having problem on UI | Discuss with team member and solve it |

## Date

* 10 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Testing function for task“ create user interface with the required field ” | Perform coding for task “search bus details from the bus database by bus id” | - | - |
| Lew Wai Hoo | Perform coding for task “ make sure can be searched according to the category that selected ” | Perform coding for task “ make sure can be searched according to the category that selected ” | Can’t retrieve the data from database | Find solution on Google and solve it |
| Lim Rui Song | Testing function for task“ Connect with database to retrieve the data from bus schedule database ” | Testing function for task“ Connect with database to retrieve the data from bus schedule database ” | Some data are return null | Fix the problem with help of friend |
| Lim Yelyn | perform coding for task “create UI with all the required field” | Testing function for task “ create UI with all the required field ” | Some data can’t store into database | Discuss with team member and solve it |