# **Daily Scrum Meeting Report – Sprint 2 Week 3**

## Date

* 19 December 2016

## Time box

* 8 - 8.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Analysis user stories “Update bus details” | Perform coding and testing function for task “connect to bus database ” | - | - |
| Lew Wai Hoo | Perform coding for task “ update the database once user changed the details and click on "UPDATE" button ” | Testing function for task “update the database once user changed the details and click on "UPDATE" button” | Database no response after change the details | Using Google search to find solution. |
| Lim Rui Song | Analysis user stories “ Add Payment” | Perform coding and testing function for task “ Design the user interface of payment ui” | - | - |
| Lim Yelyn | Analysis user stories “ Update staff records with latest details” | Perform coding and testing function for task “create database” | - | - |

## Date

* 20 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding and testing function for task “connect to bus database ” | Perform coding for task “create update bus user interface with all required field” | Cannot get link with the database | Using Google search find solution |
| Lew Wai Hoo | Testing function for task “update the database once user changed the details and click on "UPDATE" button” | Restart the user stories that rejected by customer “Retrieve the Bus Schedule Details” | The update button cannot function | Discuss with team member about update function |
| Lim Rui Song | Perform coding and testing function for task “ Design the user interface of payment ui” | Perform coding for task “Retrieve the data from ticketing” | - | - |
| Lim Yelyn | Perform coding and testing function for task “create database” | Perform coding and testing function for task “ create UI with all the required field” | - | - |

## Date

* 21 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding for task “create update bus user interface with all required field” | Testing function for task “ create update bus user interface with all required field ” | - | - |
| Lew Wai Hoo | Restart the user stories that rejected by customer “Retrieve the Bus Schedule Details” | Perform coding and testing function for task “ Design the bus schedule view design ” | - | - |
| Lim Rui Song | Perform coding for task “Retrieve the data from ticketing” | Testing function for task “Retrieve the data from ticketing ” | Cannot get data from database | Discuss with team member about the database problem. |
| Lim Yelyn | Perform coding and testing function for task “create UI with all the required field” | Perform coding and testing function for task “ connect database and UI to update record” | Some function cannot work | Search solution from the yahoo |

## Date

* 22 December 2016

## Time box

* 8 - 8.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Testing function for task “ create update bus user interface with all required field ” | Perform coding and testing function for task “search bus details in the bus database by the bus id and display it” | Update bus user interface crack with add bus user interface | Redesign the update bus user interface |
| Lew Wai Hoo | Perform coding and testing function for task “ Design the bus schedule view design ” | Perform coding and testing function for task “Connect with database to retrieve the data from bus schedule database” | - | - |
| Lim Rui Song | Testing function for task “Retrieve the data from ticketing ” | Perform coding and testing function for task “let user to select the payment type” | The price taken from database is wrong | Discuss with team member to solve the problem |
| Lim Yelyn | Perform coding and testing function for task “connect database and UI to update record” | Perform coding and testing function for task “test update functions with latest staff details” | - | - |

## Date

* 23 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do today?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding and testing function for task “search bus details in the bus database by the bus id and display it” | Perform coding and testing function for task “prompt successful message if success update bus details into bus database” | - | - |
| Lew Wai Hoo | Perform coding and testing function for task “Connect with database to retrieve the data from bus schedule database” | Perform coding and testing function for task “ make sure can be searched according to the category that selected” | - | - |
| Lim Rui Song | Perform coding and testing function for task “let user to select the payment type” | Perform coding for task “calculate the total amount” | Invalid selection | Using Google search for search the solution |
| Lim Yelyn | Perform coding and testing function for task “test update functions with latest staff details” | Perform coding and testing function for task “confirms if update function works well” | Get null value from database | Discuss with team member about the database query |

## Date

* 24 December 2016

## Time box

* 8 - 8.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding and testing function for task “prompt successful message if success update bus details into bus database” | Perform coding and testing function for task “ prompt error message if failure to update bus details into bus database” | Cannot prompt the error message | Get solution from internet |
| Lew Wai Hoo | Perform coding and testing function for task “ make sure can be searched according to the category that selected” | Re-check the function | - | - |
| Lim Rui Song | Perform coding for task “calculate the total amount” | Testing function for task “ calculate the total amount ” | Calculation wrong | Discuss with the team member about calculation function |
| Lim Yelyn | Perform coding and testing function for task “confirms if update function works well” | Perform coding and testing function for task “ prompt successful message if added successfully into database” and “ prompt error message if failed to add into database” | - | - |