# **Daily Scrum Meeting Report – Sprint 2 Week 2**

## Date

* 12 December 2016

## Time box

* 8 - 8.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding for task “search bus details from the bus database by bus id” | Testing function for task“ search bus details from the bus database by bus id ” | Retrieve null value from database | Discuss with team member on the retrieve concept |
| Lew Wai Hoo | Perform coding for task “ make sure can be searched according to the category that selected ” | Perform coding for task “ make sure can be searched according to the category that selected ” | Some data cannot retrieve | Using Google search to find solution. |
| Lim Rui Song | Testing function for task“ Connect with database to retrieve the data from bus schedule database ” | Analysis user stories “  Update the Bus Schedules” | - | - |
| Lim Yelyn | Testing function for task “ create UI with all the required field ” | Perform coding for task“  connect database and UI to retrieve record” | Cannot create the radio button | Discuss with team member |

## Date

* 13 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Testing function for task“ search bus details from the bus database by bus id ” | Perform coding for task “search bus details from the bus database by bus plate number ” | - | - |
| Lew Wai Hoo | Perform coding for task “ make sure can be searched according to the category that selected ” | Testing function for task “make sure can be searched according to the category that selected ” | - | - |
| Lim Rui Song | Analysis user stories “  Update the Bus Schedules  ” | Perform coding for task “Add a "UPDATE" button to the Bus Schedule maintenance page” | Cannot understand what should do | Discuss with team member about update module |
| Lim Yelyn | Perform coding for task“  connect database and UI to retrieve record” | Testing function for task“ connect database and UI to retrieve record ” | Database cannot add in data. | Discuss with team member about database problem |

## Date

* 14 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding for task “search bus details from the bus database by bus plate number ” | Testing function for task “search bus details from the bus database by bus plate number ” | Retrieve whole bus details from bus database | Discuss with team member about database query |
| Lew Wai Hoo | Testing function for task “make sure can be searched according to the category that selected ” | Perform coding for task “Retrieve the data from database and display into specific field” | - | - |
| Lim Rui Song | Perform coding for task “Add a "UPDATE" button to the Bus Schedule maintenance page” | Perform coding for task “Add a "UPDATE" button to the Bus Schedule maintenance page” | The button not function | Discuss with team member about the button. |
| Lim Yelyn | Testing function for task“ connect database and UI to retrieve record ” | perform coding for task “ test retrieve function with by searching by staff's ID, etc ” | - | - |

## Date

* 15 December 2016

## Time box

* 8 - 8.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Testing function for task “search bus details from the bus database by bus plate number ” | Perform coding and testing function for task“ search bus details from the bus database by bus status” | - | - |
| Lew Wai Hoo | Perform coding for task “Retrieve the data from database and display into specific field” | Perform coding for task “Retrieve the data from database and display into specific field” | Data get from database cannot place into specific field | Using yahoo to search the solution |
| Lim Rui Song | Perform coding for task “Add a "UPDATE" button to the Bus Schedule maintenance page” | Testing function for task“ Add a "UPDATE" button to the Bus Schedule maintenance page ” | - | - |
| Lim Yelyn | perform coding for task “ test retrieve function with by searching by staff's ID, etc ” | Testing function for task “ test retrieve function with by searching by staff's ID, etc ” | - | - |

## Date

* 16 December 2016

## Time box

* 10 - 10.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding and testing function for task“ search bus details from the bus database by bus status” | Perform coding and testing function for task“ display the bus details from the bus database” | - | - |
| Lew Wai Hoo | Perform coding for task “Retrieve the data from database and display into specific field” | Testing function for task “Retrieve the data from database and display into specific field” | Can’t retrieve the data from database | Find solution on Google and solve it |
| Lim Rui Song | Testing function for task“ Add a "UPDATE" button to the Bus Schedule maintenance page ” | Perform coding and testing function for task“ Allow user to edit some specific data only” | - | - |
| Lim Yelyn | Testing function for task “ test retrieve function with by searching by staff's ID, etc ” | Perform coding and testing function for task “confirms if retrieve function works” and “ prompt successful message if added successfully into database” and “ prompt error message if failed to add into database” | Get null value from database | Team member help to solve it |

## Date

* 17 December 2016

## Time box

* 8 - 8.30am (30min)

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Activity Log

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any problem faced yesterday?** | **Propose Solution** |
| Low Yong King | Perform coding and testing function for task“ display the bus details from the bus database” | Analysis user stories “Update bus details” | Bus details are not alignment properly | Get solution from internet |
| Lew Wai Hoo | Testing function for task “Retrieve the data from database and display into specific field” | Perform coding for task “ update the database once user changed the details and click on "UPDATE" button ” | - | - |
| Lim Rui Song | Perform coding and testing function for task“ Allow user to edit some specific data only” | Analysis user stories “ Add Payment” | Some invalid data will added into database | Discuss with the team member about validate function |
| Lim Yelyn | Perform coding and testing function for task “confirms if retrieve function works” and “ prompt successful message if added successfully into database” and “ prompt error message if failed to add into database” | Analysis user stories “ Update staff records with latest details” | Cannot prompt the error message and some of the function can’t work | Discuss with team member about the message and validate function |