# **Sprint Planning Report**

## Time box

* 6 hours for 3 weeks sprint

## Attendees

* Low Yong King
* Lew Wai Hoo
* Lim Rui Song
* Lim Yelyn

## Sprint Planning Report (To-Do-List)

|  |  |  |  |
| --- | --- | --- | --- |
| **User Stories** | **Estimate (0 to 3 points)** | **Current State** | **Requested By** |
| Retrieve the Bus Schedule Details | 2 | scheduled | Lew Wai Hoo |
| Retrieve staff records | 1 | scheduled | Lim Yelyn |
| Retrieve bus details | 1 | scheduled | Low Yong King |
| Update the Bus Schedules | 3 | scheduled | Lew Wai Hoo |
| Update bus details | 2 | scheduled | Low Yong King |
| Update staff records with latest details | 2 | scheduled | Lim Yelyn |
| Add Payment | 2 | scheduled | Lim Rui Song |